RepRush

Gamified Fitness Tracker

Document 4: Project Scope & Feature List

Scope Definition v1.0

Version 1.0  |  April 2026  |  Confidential

# 1. Priority Classification

Features are tagged P0 (must-have for MVP — app is incomplete without it), P1 (important, ships in first post-demo update), and P2 (nice-to-have, future roadmap). Effort is rated S (small: under 4 hours), M (medium: 4-8 hours), L (large: 1-2 days).

# 2. Complete Feature List

## Authentication & Onboarding

| ID | Feature | Priority | Effort | Rationale |
| --- | --- | --- | --- | --- |
| F-01 | Google Sign-In via Firebase Auth | P0 | S | Zero-friction login required for social features |
| F-02 | Onboarding questionnaire (5 steps) | P0 | M | Data required to generate AI prompts |
| F-03 | Profile edit screen | P0 | S | Users goals change over time |

## Exercise Library

| ID | Feature | Priority | Effort | Rationale |
| --- | --- | --- | --- | --- |
| F-04 | Searchable/filterable exercise library | P0 | M | Foundation of all workout logging |
| F-05 | Exercise detail page with PR and chart | P0 | M | Core progress tracking feature |
| F-06 | Add custom exercise | P0 | S | Users always have exercises not in the library |
| F-07 | Auto-create exercises from AI import | P0 | S | Required for import to succeed with any AI output |

## AI Plan Generation

| ID | Feature | Priority | Effort | Rationale |
| --- | --- | --- | --- | --- |
| F-08 | AI plan questionnaire | P0 | M | Entry point for the hero feature |
| F-09 | Prompt generator and copy screen | P0 | S | The differentiating user experience |
| F-10 | JSON paste and validation | P0 | M | Must be robust — bad JSON cannot crash the app |
| F-11 | Plan summary and naming screen | P0 | S | User must confirm what was saved |
| F-12 | Multiple saved plans with switching | P0 | M | Users follow different plans per phase |

## Workout Logging

| ID | Feature | Priority | Effort | Rationale |
| --- | --- | --- | --- | --- |
| F-13 | Start workout from plan | P0 | M | Core daily use case |
| F-14 | Start empty workout | P0 | S | Users not on a plan still need to log |
| F-15 | Log sets in real time | P0 | L | Most complex interaction, most used screen |
| F-16 | Warmup set flag | P0 | S | Required for accurate volume and PR tracking |
| F-17 | Rest timer with foreground service | P0 | M | Table stakes for gym apps |
| F-18 | Session notes | P0 | S | Low effort, high contextual value |
| F-19 | Finish workout with summary | P0 | M | Triggers all downstream calculations |
| F-20 | Post-workout celebration screen | P0 | M | Core gamification payoff moment |

## PR Detection & Records

| ID | Feature | Priority | Effort | Rationale |
| --- | --- | --- | --- | --- |
| F-21 | Automatic PR detection on finish | P0 | M | Central to the value proposition |
| F-22 | 1RM estimation (Epley formula) | P0 | S | Computed from existing data, zero extra storage |
| F-23 | PR history per exercise | P0 | S | Users want to see their strength journey |

## Gamification

| ID | Feature | Priority | Effort | Rationale |
| --- | --- | --- | --- | --- |
| F-24 | Points earning system | P0 | M | Core differentiator — every session earns points |
| F-25 | Daily point cap (anti-gaming) | P0 | S | Required for leaderboard integrity |
| F-26 | Streak tracking with bonuses | P0 | M | Retention mechanic |
| F-27 | Achievement badge system (11 badges) | P0 | M | Long-term engagement beyond streaks |
| F-28 | Global monthly leaderboard | P0 | M | Primary social hook |
| F-29 | Leaderboard privacy toggle | P0 | S | Required for user trust |

## Social Features

| ID | Feature | Priority | Effort | Rationale |
| --- | --- | --- | --- | --- |
| F-30 | Friend system (search, request, accept) | P0 | L | Required for private group leaderboards |
| F-31 | Private friend circles with leaderboard | P0 | L | Core social differentiator |
| F-32 | Activity feed (friends PRs and milestones) | P1 | L | Adds social depth but not blocking |

## Home Dashboard

| ID | Feature | Priority | Effort | Rationale |
| --- | --- | --- | --- | --- |
| F-33 | Home dashboard with today's workout card | P0 | M | First screen users see every day |
| F-34 | Daily workout reminder notification | P1 | M | High retention impact, low priority for demo |

## Progress & History

| ID | Feature | Priority | Effort | Rationale |
| --- | --- | --- | --- | --- |
| F-35 | Workout history list | P0 | M | Required to feel like a real tracker |
| F-36 | Workout session detail view | P0 | S | Users need to review past sessions |
| F-37 | History calendar view | P0 | M | Visual pattern recognition |
| F-38 | Per-exercise progress chart | P0 | M | Core motivation feature |
| F-39 | Weekly volume per muscle group chart | P0 | M | Training balance visualization |
| F-40 | Overall stats summary | P0 | S | Profile completeness |

## Body & Strength Analytics

| ID | Feature | Priority | Effort | Rationale |
| --- | --- | --- | --- | --- |
| F-48 | Daily body weight logging | P0 | S | High user demand for weight tracking |
| F-49 | Body weight line graph with rolling average | P0 | M | Answers: is my diet working? |
| F-50 | Body weight stats summary | P0 | S | Quick read at top of chart |
| F-51 | Strength Score (5 key lifts aggregate) | P0 | M | Overall strength as a single motivating number |
| F-52 | Strength Score history graph | P0 | M | Shows strength trajectory over time |
| F-53 | Per-lift strength trend cards | P0 | M | Identifies stalling lifts |
| F-54 | Total volume trend (12-week bar chart) | P0 | M | Progressive overload verification |
| F-55 | Body weight vs strength overlay chart | P2 | L | Advanced — Phase 2 |

## Profile & Settings

| ID | Feature | Priority | Effort | Rationale |
| --- | --- | --- | --- | --- |
| F-41 | Profile screen | P0 | M | User identity and achievement hub |
| F-42 | Settings screen | P0 | M | Core customization |
| F-43 | Plate calculator utility | P2 | S | Nice-to-have gym utility |

## Technical & System

| ID | Feature | Priority | Effort | Rationale |
| --- | --- | --- | --- | --- |
| F-44 | Offline-first operation | P0 | S | Gyms have poor WiFi — non-negotiable |
| F-45 | Cross-device data sync via Firestore | P0 | M | Required with Google login |
| F-46 | AI JSON schema versioning | P0 | S | Future-proofs the import flow |
| F-47 | Weight unit toggle (kg/lbs) | P0 | S | International user base |

# 3. Play Store Requirements

| Requirement | Status | Action Required |
| --- | --- | --- |
| Privacy Policy URL | Not started | Create and host a privacy policy before submission. Must disclose Google Sign-In and Firebase data collection. |
| Target SDK | Set to latest stable | Ensure compileSdk and targetSdk match latest stable in build.gradle. |
| Content Rating | Everyone (E) | Complete IARC questionnaire. App contains no violent or mature content. |
| Data Safety Section | Required | Disclose Google account data collected, Firebase usage, no data sold to third parties. |
| App Icon | Required | 512x512 PNG for Play Store listing, adaptive icon for device launcher. |
| Feature Graphic | Required | 1024x500 PNG banner for Play Store listing. |
| Screenshots | Required | Minimum 2 phone screenshots. Recommended 4-8 showing key flows. |
| Short Description | Required | Max 80 characters. |
| Full Description | Required | Max 4000 characters. |
| 64-bit support | Required | Kotlin generates 64-bit binaries by default — verify in ABI split config. |

# 4. Post-Launch Update Strategy

All new features must be additive. No existing data schema, navigation structure, or user flow may be broken by a post-launch update.

- Room schema changes must always use a Migration class — never allowDestructiveMigration() in production.

- Firestore schema additions must be backward-compatible. New fields must be nullable with safe defaults.

- The AI JSON schema_version field controls prompt format changes. Version 1 parsers must remain functional after Version 2 is introduced.

- New screens must be addable to the navigation graph without changing existing back-stack behavior.

- Feature flags stored in SharedPreferences or DataStore should gate any feature that may not be stable at release.

- Post-launch patch releases (x.x.1) for crash fixes only. Minor releases (x.1.0) for P1 additions. Major releases for architectural changes.